# Complete PMP Mindset 50 Principles and Questions

Andrew Ramdayal

# https://youtu.be/-u0rO-YQr9c?si=gixN_1qa7QLBm3fJ

# The PMP Fast Track - the FASTEST way to get up to speed for your PMP Exam
David McLachlan 
https://youtu.be/eUOJ_yEeyuc?si=Oby6R03IQpjX4nFx

## STAKEHOLDER MANAGEMENT PRINCIPLES 1-5

### Principle 1

• Continuously identify and analyse stakeholders, not just at the beginning of the project.

Principle 2

• Engage stakeholders regularly via varied channels.

Principle 3

• Use emotional intelligence to assess and respond to stakeholder needs.

• When issues occur with one person, address them with that person only.

Principle 4

• Document all impacted individuals as stakeholders, even if their involvement is indirect.

• If someone is impacted positively or negatively, they are a stakeholder

Principle 5

• Don't dismiss customer requests prematurely. Evaluate each one

carefully.

• Don't do nothing when someone has asked for anything.

## CHANGE MANAGEMENT PRINCIPLES 6-8

Principle 6 
Traditional:

• Follow the plan and do not allow changes without an approved change request. Whenever you can, follow the plan.

• Any changes to the PM plan must follow a detail change management plan

• Never implement a change without assessing it first
Agile

• Change is welcomed and managed through backlog prioritization and sprint planning rather than formal change control processes.

• Only the product owner can add to the product backlog

Principle 7 
Traditional:

• Any stakeholder requesting changes to the project management plan must submit a change request.
Agile:

• Agile handles changes through direct collaboration with the product owner who prioritizes requests in the product backlog without formal change request documentation.

Principle 8

Traditional:

• All change requests must be reviewed and assessed.

• Scope changes should be assessed for their impact across all knowledge areas.

## DECISION MAKING & PROBLEM SOLVING PRINCIPLES 9-17

Principle 9

Traditional:

• Never act without a plan.

• Planning is done once for the entire project

Agile

• Embraces iterative planning where plans are created just-in-time for each sprint

• Planning is done just before each sprint in the sprint planning meeting

Principle 10

• Consult the project team before making decisions; they often have practical insights and expertise.

• Don't act alone!

Principle 11

• Choose actions that best serve project objectives and deliver the highest value to stakeholders.

Principle 12

• Understand the root of a conflict before resolving it.

• Don't attempt to resolve a conflict without understanding the main cause

Principle 13

• When an issue happens, enter it into the issue log.

• Check the risk register for responses to issues

Principle 14

When confused, refer to:

• A subject matter expert (SME)

• Lessons learned register from the past projects

• Organisational process assets (OPAs)

Principle 15

• Always investigate and consult before acting, especially when the question asks what the PM should do first or next.

• Never choose to fix an issue without analyzing that issue first.

Principle 16

• Show progress through tangible outputs such as MVPs or prototypes.

Principle 17

• Resolve issues at your level.

• Don't ask your sponsor or senior stakeholders for help solving problems on your project. They hired you for that.

• Escalate only for approvals or authority limits.

## TEAM LEADERSHIP & COLLABORATION PRINCIPLES 18-27

Principle 18

• Be a servant leader.

• Empower and support your team through listening, positive coaching, and encouragement.

• Be a central figure, not a dictator.

• Allow the team to resolve problems.

• Coach, don't command.

Principle 19

• As PM, act as an integrator, not just a functional lead.

Principle 20

• The project team is best suited to break down work.

Principle 21

• The team should determine activity timing.

Principle 22

• Understand team motivations to inspire performance.

Principle 23

• Maintain strong ethical values.

Principle 24

• Create a safe environment for disagreements; conflict can be constructive.

Principle 25

• Protect your team's focus by avoiding task overload.

Principle 26

• Use peer learning for skill development.

Principle 27

The "Be Nice" Principle

• Don't fire anyone

• Don't make anyone work overtime

• Don't put anyone down in front of others

• If it is one person causing an issue, don't do anything until you speak to that person privately

## AGILE SPECIFIC PRINCIPLES 28-31

Principle 28

• The product owner documents and prioritizes features.

• Only the product owner prioritizes the backlog. Train them if needed, but don't do it yourself.

Principle 29

• Use co-location to enhance collaboration.

• Face-to-face communication with whiteboards is most effective.

• Provide wall space for agile teams (e.g., sticky notes, notes).

• Use information radiators like burndown charts.

• Use Kanban to limit work-in-progress.

• Agile emphasises iterations, visual workflows, and ongoing stakeholder input.

Principle 30

• Roll out methodology changes gradually using pilots or phased implementation. E.g.: Traditional -> Agile

Principle 31

• Agile requires ongoing customer feedback and continuous validation.

## QUALITY &  DELIVERY PRINCIPLES 32-35

Principle 32

• Define quality requirements early and check them often.

• Agile teams define quality through "Definition of Done".

Principle 33

Traditional:

• Customers should validate deliverables for scope and quality.

Agile:

• Customers check the quality and scope at the sprint review meeting and with the MVP.

Principle 34

• Use inclusive tools like whiteboards rather than complex software when possible.

• Low-tech/High-touch

Principle 35

Traditional:

• Use bottom-up estimating for more accurate results.

Agile:

• Agile methodologies use relative estimation techniques like story points and planning poker, focusing on team velocity and capacity rather than detailed task-level estimates.

## RISK & PROCUREMENT PRINCIPLES 36-38

Principle 36

• Identify and document risks early and thoroughly.

Principle 37

• Document responses for both threats and opportunities.

• The risk register stores both negative and positive risk and their Reponses.

• The risk management plan doesn't have risk, it's how to manage risk.

Principle 38

• Use mutually beneficial contracts in procurement

Principle 39

• Update the lessons learned register throughout the project.

Principle 40

• All project should be formally closed, whether completed successfully or terminated early, ensuring all bills are paid and resources released.

## CONTINUOUS IMPROVEMENT PRINCIPLES 41-44

Principle 41

• Repeat and reinforce the project vision to the team.

Principle 42

• Clarify what success and failure look like on the project.

Principle 43

• In agile use retrospectives to review and improve methods.

Principle 44

• Implement feedback loops. Apply lessons from one task to the next.

## COST &  SCHEDULE MANAGEMENT PRINCIPLES 45 & 46

Principle 45

• Avoid cost and time overruns. If you must choose, fix budget issues before schedule.

• Agile manages constraints through timeboxed sprints with fixed duration and team capacity, adjusting scope within each iteration rather than extending time or budget.

Principle 46

• Focus on the critical path when assessing schedule impacts.

• Agile manages schedule through sprint commitment and velocity

tracking, focusing on completing the highest priority items within each iteration rather than critical path analysis.

## EXAM STRATEGY & DECISION GUIDELINES PRINCIPLES 47-50

Principle 47

• Watch for answer choices with absolute terms like "Always" or "All"; they're often incorrect.

Principle 48

• Never do nothing!

Principle 49

• The perfect answer isn't always listed. You must choose from the available choices.

Principle 50

• Sometimes there is no "correct" answer.

• Choose the best of the 4 answers. It's not about selecting the correct one, it's about selecting the best of the 4.